CUSTOMER SUPPORT TICKET
PRIORITY PREDICTION AND
AUTOMATED ASSIGNMENT SYSTEM

USING AGENTFORCE

College Name:KSK College Of Engineering And Technology

College Code:8210

Team Leader:M.Gobi(821023243009)

Team Members:1.M.Ganesh(821023243007),

2.K.Poovarasan(821023243021),

3.B.Pradhap(821023243304)

FINAL PROJECT DOCUMENTATION

Platform: Salesforce CRM

AI Layer: Agentforce

Automation: Auto-Launched Flow

Core Object: Support Ticket Intelligence

# TABLE OF CONTENTS:

1. INTRODUCTION

1.1 Project Overview

1.2 Purpose

1.3 Project Objectives

2. IDEATION PHASE

2.1 Problem Statement

2.2 User Personas

2.3 Empathy Map Canvas

2.4 Brainstorming and Idea Selection

3. REQUIREMENT ANALYSIS PHASE

3.1 Customer Journey Map

3.2 Functional Requirements

3.3 Non-Functional Requirements

3.4 Data Flow

3.5 Technology Stack

4. PROJECT DESIGN PHASE

4.1 Problem–Solution Fit

4.2 Proposed Solution

4.3 Solution Architecture

4.4 Data Model Design

4.5 Priority Decision Logic

5. PROJECT PLANNING & SCHEDULING

5.1 Agile Planning

5.2 Product Backlog

5.3 Sprint Roadmap

5.4 Project Tracking

6. PROJECT DEVELOPMENT PHASE

6.1 Salesforce Environment

6.2 Custom Object

6.3 Fields and Relationships

6.4 Flow Design

6.5 Flow Implementation

6.6 Agentforce Configuration

6.7 Agentforce Action

6.8 Input and Output Contract

7. FUNCTIONAL & PERFORMANCE TESTING

7.1 Test Strategy

7.2 Test Cases

7.3 High-Priority Task Validation

7.4 Agentforce Validation

7.5 Test Summary

8. ADVANTAGES & DISADVANTAGES

9. CONCLUSION

10. FUTURE SCOPE

11. APPENDIX

# 1. INTRODUCTION

## 1.1 Project Overview

Customer support teams receive a large number of requests and must identify which cases need immediate attention. This project implements a Salesforce-based workflow that retrieves the latest ticket for a customer Account, analyzes its description, determines a High, Medium or Low priority, and returns the handling result through Agentforce.

## 1.2 Purpose

Reduce repetitive manual ticket prioritization.

Provide a conversational interface through Agentforce.

Use Salesforce Flow as the controlled backend automation layer.

Create an urgent Task automatically when a High-priority condition is detected.

Return a clear priority, assigned support level and action message.

## 1.3 Project Objectives

| Objective | Expected Result |
| --- | --- |
| Ticket identification | Retrieve the latest ticket linked to the requested Account. |
| Priority classification | Classify the description into High, Medium or Low using configured conditions. |
| Automated handling | Create an urgent Task for High-priority cases. |
| Support assignment | Return an appropriate support level such as Senior Support Agent. |
| Conversational output | Present the result through Agentforce. |

# 2. IDEATION PHASE

## 2.1 Problem Statement

Support teams may spend time reading ticket descriptions, deciding urgency and deciding which level of support should handle a case. When ticket volume increases, important urgency signals can be missed or handled inconsistently.

| Stakeholder | Need | Current Difficulty | System Response |
| --- | --- | --- | --- |
| Support Agent | See critical tickets first | Manual review of descriptions | Automatic priority classification |
| Customer | Receive quick attention for urgent issues | Critical issues can wait behind other tickets | High-priority handling path |
| Support Manager | Route work consistently | Assignment decisions can be manual | Configured support-level output |
| Agentforce | Analyze ticket information | Needs controlled backend action | Agentforce invokes Flow |

## 2.2 User Personas

| Persona | Main Goal | Interaction With System |
| --- | --- | --- |
| Support Agent | Resolve tickets efficiently | Receives priority and handling information |
| Customer | Get urgent issues handled quickly | Creates support request |
| Support Manager | Maintain consistent support operations | Monitors assignment and SLA-related risk |
| Agentforce | Interpret the request and initiate automation | Collects Account Name and invokes Flow |

## 2.3 Empathy Map Canvas

## 2.4 Brainstorming and Idea Selection

The ideation considered progressively more automated approaches. The selected direction combines CRM data, deterministic backend automation and a conversational AI interface.

Manual ticket register – simple but highly dependent on human effort.

Spreadsheet tracking – easy to start but weak for controlled automation.

Standalone portal – improves interface but requires a separate support platform.

Salesforce Flow – provides structured backend automation.

Salesforce + Agentforce – combines CRM data, automation and conversational interaction.

# 3. REQUIREMENT ANALYSIS PHASE

## 3.1 Customer Journey Map

The journey moves from a customer issue to structured Salesforce data, automated analysis and support handling. The key automation checkpoints are ticket retrieval, description analysis, priority classification, assignment and urgent-task creation.

## 3.2 Functional Requirements

| ID | Requirement | Description |
| --- | --- | --- |
| FR-01 | Ticket Management | Create and maintain Support Ticket Intelligence records. |
| FR-02 | Account Association | Associate the ticket with an Account and optionally a Contact. |
| FR-03 | Latest Ticket Retrieval | Find the most recent ticket for the requested Account. |
| FR-04 | Description Analysis | Evaluate configured urgency indicators in the description. |
| FR-05 | Priority Classification | Return High, Medium or Low. |
| FR-06 | High-Priority Task | Create Urgent Ticket Handling Task for High priority. |
| FR-07 | Support Assignment | Return the configured support level. |
| FR-08 | Agentforce Interaction | Allow the user to request analysis conversationally. |
| FR-09 | SLA Risk Check | Provide an optional check for older unresolved tickets. |

## 3.3 Non-Functional Requirements

| Quality | Requirement |
| --- | --- |
| Usability | Agentforce prompts should be understandable to support users. |
| Reliability | The same configured conditions should produce consistent results. |
| Performance | Latest-ticket retrieval and Flow execution should complete quickly. |
| Security | Customer and ticket information should remain within controlled Salesforce access. |
| Maintainability | Priority rules and Flow actions should be easy to update. |
| Scalability | The design should support more tickets and future assignment rules. |

## 3.4 Data Flow

User Account Name → Agentforce Subagent → Flow Input → Account Lookup → Latest Ticket Lookup → Description Analysis → Priority Output → Assignment / Task Action → Agentforce Response.

## 3.5 Technology Stack

| Layer | Technology / Component |
| --- | --- |
| CRM Platform | Salesforce |
| Data | Support_Ticket_Intelligence__c, Account, Contact, User, Task |
| Automation | Auto-Launched Salesforce Flow |
| AI Interface | Agentforce |
| Agent Topic | Support Ticket Priority Analysis |
| Development / Deployment | Salesforce DX and Salesforce CLI |
| Version Control | Git and GitHub |

# 4. PROJECT DESIGN PHASE

## 4.1 Problem–Solution Fit

| Problem Area | Designed Solution | Result |
| --- | --- | --- |
| Manual prioritization | Description-based Flow decision | Priority returned automatically |
| Urgency can be missed | Explicit High-priority indicators | Urgent path is activated |
| Manual task creation | Flow creates Task | Less repetitive work |
| Manual support routing | Assigned support level output | Consistent handling rule |
| Conversational access | Agentforce subagent | User can request analysis |

## 4.2 Proposed Solution

The proposed system combines a structured Salesforce custom object with an Auto-Launched Flow and an Agentforce subagent. Agentforce handles conversational interaction while the Flow performs record retrieval, priority decision logic, assignment output and Task creation.

## 4.3 Solution Architecture

## 4.4 Data Model Design

The Support Ticket Intelligence object is the central business record. It connects customer context from Account/Contact with issue information and operational fields such as priority, status, assignment and SLA risk. Task records are created for urgent handling.

## 4.5 Priority Decision Logic

The current implementation uses configured description keywords. High priority indicators are 'urgent', 'not working' and 'failure'. Medium indicators are 'issue', 'slow' and 'delay'. If none are detected, the default is Low.

# 5. PROJECT PLANNING & SCHEDULING

## 5.1 Agile Planning

Break the project into small functional increments.

Implement the data model before automation.

Validate Flow behavior before connecting Agentforce.

Test High, Medium and Low paths independently.

Use Git to maintain the Salesforce project source.

## 5.2 Product Backlog

| ID | Epic | User Story / Task | Points |
| --- | --- | --- | --- |
| US-01 | Environment | Configure Salesforce project and development environment | 3 |
| US-02 | Data Model | Create Support Ticket Intelligence custom object | 5 |
| US-03 | Data Model | Create Account and Contact relationships | 3 |
| US-04 | Automation | Build Auto-Launched Flow | 5 |
| US-05 | Automation | Implement priority decision logic | 5 |
| US-06 | Agentforce | Create Support Ticket Priority Analysis subagent | 8 |
| US-07 | Assignment | Create High-priority Task and assignment output | 5 |
| US-08 | SLA | Add optional SLA-risk checking | 5 |
| US-09 | Testing | Validate Agentforce conversation and Flow outputs | 5 |
| US-10 | Version Control | Retrieve Salesforce metadata and push to GitHub | 3 |

## 5.3 Sprint Roadmap

## 5.4 Project Tracking

| Sprint | Main Deliverable | Validation Point |
| --- | --- | --- |
| Sprint 1 | Salesforce environment | Org access and project initialized |
| Sprint 2 | Custom object and fields | Records can be stored |
| Sprint 3 | Flow automation | Priority and Task behavior verified |
| Sprint 4 | Agentforce integration | Conversation invokes Flow |
| Sprint 5 | Testing and refinement | High/Medium/Low scenarios validated |

# 6. PROJECT DEVELOPMENT PHASE

## 6.1 Salesforce Environment

The development environment uses Salesforce and a Salesforce DX project. The project source is maintained locally and synchronized with GitHub so metadata such as objects, flows and Agentforce configuration can be versioned.

| Component | Project Value |
| --- | --- |
| Salesforce Org | Runtime configuration and testing |
| Salesforce DX Project | Local source representation |
| Salesforce CLI | Retrieve, inspect and deploy metadata |
| Git | Version control |
| GitHub | Remote project repository |

## 6.2 Custom Object

| Property | Value |
| --- | --- |
| Label | Support Ticket Intelligence |
| API Name | Support_Ticket_Intelligence__c |
| Purpose | Stores customer support ticket information for analysis and automated handling |

## 6.3 Fields and Relationships

| Field | API Name | Type | Purpose |
| --- | --- | --- | --- |
| Ticket Number | Ticket_Number__c | Auto Number | Unique ticket identifier |
| Customer | Customer__c | Lookup(Account) | Links ticket to customer account |
| Contact | Contact__c | Lookup(Contact) | Links ticket to customer contact |
| Issue Type | Issue_Type__c | Picklist | Technical, Billing or General |
| Description | Description__c | Long Text Area | Stores issue details |
| Priority Level | Priority_Level__c | Picklist | Low, Medium or High |
| Status | Status__c | Picklist | New, In Progress or Resolved |
| Created Date | Created_Date__c | Date | Ticket date |
| Assigned To | Assigned_To__c | Lookup(User) | Support agent reference |
| SLA Breach Risk | SLA_Breach_Risk__c | Checkbox | Risk flag |
| Resolution Time | Resolution_Time_hrs__c | Number | Resolution duration in hours in the current org |

## 6.4 Flow Design

Flow type: Auto-Launched Flow. Input: Account Name. Outputs: Account Id, Ticket Id, Priority Level, Assigned Agent and Action Message.

| Variable | Type | Purpose |
| --- | --- | --- |
| varAccountName | Text / Input | Account provided by Agentforce |
| varAccountId | Text / Output | Resolved Account Id |
| varTicketId | Text / Output | Latest Support Ticket Id |
| varPriorityLevel | Text / Output | High / Medium / Low |
| varAssignedTo | Text / Output | Support handling level |
| varActionMessage | Text / Output | Human-readable result |

## 6.5 Flow Implementation

| Stage | Implementation |
| --- | --- |
| 1. Account Lookup | Get Account where Name equals varAccountName; latest record first. |
| 2. Account Id | Store Get Account Id in varAccountId. |
| 3. Ticket Lookup | Get latest Support Ticket where Customer__c equals varAccountId. |
| 4. Ticket Id | Store Get Ticket Id in varTicketId. |
| 5. Description Decision | Check configured High and Medium urgency indicators. |
| 6. Priority Assignment | Set varPriorityLevel to High, Medium or Low. |
| 7. High Handling | Create Urgent Ticket Handling Task for High priority. |
| 8. Assignment | Set varAssignedTo to Senior Support Agent for High path. |
| 9. SLA Check | Optionally check whether the ticket is older than two days. |
| 10. Final Message | Return the corresponding action message. |

## 6.6 Agentforce Configuration

The Agentforce configuration uses a subagent named Support Ticket Priority Analysis. Its scope is limited to ticket analysis, priority determination and triggering the backend Flow action. It is instructed not to perform unrelated billing, subscription or account-update tasks.

## 6.7 Agentforce Action

| Property | Configuration |
| --- | --- |
| Action | Support Ticket Intelligence Flow action |
| Input | varAccountName |
| Loading Text | Analyzing ticket details and determining priority... |
| Backend | Support_Ticket_Intellegence Auto-Launched Flow |
| Purpose | Retrieve the latest ticket, analyze priority and return handling outputs |

## 6.8 Input and Output Contract

| Direction | Variable | Meaning |
| --- | --- | --- |
| Input | varAccountName | Customer Account Name |
| Output | varAccountId | Account identifier |
| Output | varTicketId | Analyzed ticket identifier |
| Output | varPriorityLevel | Calculated priority |
| Output | varAssignedTo | Assigned support level |
| Output | varActionMessage | Final handling message |

# 7. FUNCTIONAL & PERFORMANCE TESTING

## 7.1 Test Strategy

Testing covers the complete automation chain: input collection, Account lookup, ticket retrieval, priority decision, Task creation, assignment output and Agentforce response.

## 7.2 Test Cases

| Test ID | Scenario | Input Condition | Expected Result |
| --- | --- | --- | --- |
| TC-01 | High priority | Description contains urgent | Priority = High |
| TC-02 | High priority | Description contains not working | Priority = High |
| TC-03 | High priority | Description contains failure | Priority = High1 |
| TC-04 | Medium priority | Description contains issue | Priority = Medium |
| TC-05 | Medium priority | Description contains slow or delay | Priority = Medium |
| TC-06 | Low priority | No configured urgency keyword | Priority = Low |
| TC-07 | High task | High priority returned | Urgent Ticket Handling Task created |
| TC-08 | Agentforce | Account Name supplied | Agentforce returns analysis outputs |

## 7.3 High-Priority Task Validation

The High-priority scenario was validated with a ticket description containing multiple High indicators. The resulting Task used the configured subject 'Urgent Ticket Handling', Priority 'High' and Status 'Not Started', and was related to the support ticket through WhatId.

| Validation | Observed Configuration |
| --- | --- |
| Task Subject | Urgent Ticket Handling |
| Priority | High |
| Status | Not Started |
| Related Record | Support Ticket Intelligence |
| Assigned Support Level | Senior Support Agent |

## 7.4 Agentforce Validation

A successful Agentforce test should return the ticket identifier, calculated priority, assigned support level and action message after the Flow action executes.

## 7.5 Test Summary

Account and latest-ticket retrieval are part of the automated Flow.

High, Medium and Low outcomes follow the configured decision rules.

High-priority cases trigger urgent Task creation.

Agentforce provides the conversational entry point to the automation.

The implementation is deterministic keyword-based classification rather than a trained ML classifier.

# 8. ADVANTAGES & DISADVANTAGES

## 8.1 Advantages

Reduces manual ticket prioritization.

Creates a clear High-priority handling path.

Automates urgent Task creation.

Provides conversational access through Agentforce.

Uses Salesforce records as the source of operational data.

Separates conversational AI from controlled backend Flow actions.

Can be extended with additional assignment and SLA rules.

Can be version-controlled as Salesforce DX metadata.

## 8.2 Disadvantages

Priority classification depends on configured keywords.

Keyword matching may not understand complex context or indirect urgency.

The latest-ticket lookup depends on correct Account association.

Flow and Agentforce configuration must be maintained as requirements change.

Current assignment output is simple and can be expanded for multiple teams.

SLA monitoring is currently limited rather than a full escalation engine.

Advanced analytics are not part of the current implementation.

True predictive ML classification would require a future model and training dataset.

# 9. CONCLUSION

The project demonstrates an end-to-end Salesforce support automation workflow in which Agentforce provides conversational interaction and Salesforce Flow performs controlled backend processing. The system identifies the latest support ticket for an Account, analyzes its description, determines priority, creates urgent work for High-priority cases and returns a structured result. The design provides a practical foundation for expanding toward richer assignment, SLA monitoring, analytics and future ML-based classification.

# 10. FUTURE SCOPE

Introduce additional urgency indicators and business rules.

Add a trained machine-learning priority classifier for true predictive scoring.

Use historical resolution data to improve priority and SLA-risk prediction.

Support multiple teams with workload-aware assignment.

Add escalation notifications and richer SLA monitoring.

Build dashboards for priority distribution, response time and resolution trends.

Expand Agentforce outputs with ticket status, issue type and recommended next actions.

Add confidence scores and explanation fields for future AI-based classification.

# 11. APPENDIX

## A. Custom Object

Support_Ticket_Intelligence__c

## B. Key Salesforce Records

Account

Contact

Support Ticket Intelligence

User

Task

## C. Flow

Support_Ticket_Intellegence – Auto-Launched Flow

## D. Agentforce Subagent

Support Ticket Priority Analysis

## E. Agentforce Action

Flow-based Support Ticket Intelligence action with Account Name input and ticket-analysis outputs.

## F. Original Visuals Included

Project ecosystem

Support Agent empathy map

Solution ideation matrix

Customer support journey

System requirements model

Solution architecture

Data model

Priority automation logic

Agentforce conversation flow

Development roadmap

Functional test coverage

Future enhancement roadmap

THANK YOU